**Product Backlog(**User Stories):

|  |  |  |  |
| --- | --- | --- | --- |
| **Product Backlog for Travel Itinerary Planner** | | | |
| **Task ID** | **Story** | **Estimate** | **Priority** |
| 1 | As a user, I want to input the destination and the departure place to determine the flight with the number of people in the flight on the first page. | 4 | 1 |
| 2 | As a user, I want to choose the date of my travel plan, From the start and the end of my trip on the first page. | 4 | 2 |
| 3 | As a user, I want to choose the preference of the recommended activities on the travel destination, just like attractions or gallery. If I have no idea to choose anyone, random planning is also fine. | 4 | 3 |
| 4 | As a user, I want the travel itinerary planner to recommend a suitable flight which has an appropriate price. And I want to know the flight information contains the price and the flight name, date, the duration of the flight, and the departure and arrival airport information. | 7 | 4 |
| 5 | As a traveller, I want to know the hotel details on the destination by the recommendation of the travel itinerary planner. And I want the appropriate budget. | 10 | 5 |
| 6 | As a traveller, I want to let the travel itinerary planner recommend me every day’s allocation which contains recommended activities, restaurants, rating, and addresses.etc | 15 | 6 |
| 7 | As a traveller, I want to know the details of the transportation on the destination by the recommendation of the travel itinerary planner. And I want to know the details of transportation. For instance, the type, budget, the average distance between two sceneries, and the time consumed. | 12 | 7 |
| 8 | As a user, I want to input the email address and the website can email me the generated travel itinerary planning which contains compulsory information. | 6 | 8 |
| 9 | As a user, I want to download the generated travel itinerary planning by pdf document through just clicking one button. | 3 | 9 |

**Estimate：Estimate is the man-hours which measure the effort required to complete.**

**Priority: Priority is means the User Stories’ Priority based on risks, benefits, costs and estimates and it makes sure the task which has the high priority will be completed first.**