## Slide 1
我们毕业啦
其实是答辩的标题地方
Travel itinerary planner
Team 03
Members
0 Error 0 Warning
Areej, Conglei Tan, Feng Xiang,
Runmin Zhang, Yanghao Zhou,
Shuang Chen

## Slide 2
Front-End Part(almost finished)
“
”
Front-End Programming
Prototype Design
Back-End Part and Data & Rec Part
“
”
Back-End Programming
Database Design
Areej, Conglei Tan, Feng Xiang, Shuang Chen
Task assignment&progress

## Slide 3
Subtasks&progress
Overall project plan
Week9-10:Completing the project and preparing the PRE
Week3:Prototype Design ,Front-end programming
Week7: Extra Functions Programming
Week8:Documantation and Programming
Week4-6:Logic Programming
Week11:Report Submission
-Front-End Part(almost finished)
-Back-end logic Programming
1. Allowing users to input their travel information details
2. Allowing users to input their email address(2nd page)
travel dates, preferences, destination city and country
3. Generating an itinerary for the customer
6. Showing off the information of Airlines and Hotels,
and local transportation situation
5. Recommending the activities per day(how to recommend?)
4. Sending Itinerary to the customers via email.
Flights:Best, Cheapest, Direct, Fastest etc.
Hotels: Best Guest Rating or most popular etc.
Average costs for Different manners of Local transportation
8.Converting the itinerary to the pdf doc and
can be downloaded (Testing)
7. Calculating the Budgets of above all and recommend them

## Slide 4
Challenges and solutions
Challenges
Solutions
-How to convey the data correctly to the front-end
-How to recommend the information of airline and hotel
-How to convert the Itinerary to the PDF version
-How to collect and arrange the data and show off
-How to recommend the activities separately(day by day)
-How to send the Itinerary via email instead of PDF Doc
-How to control the version of software
-Constructing lots of functions to convey the data
-Using some APIs to show the dynamic information
-We will establish Four Mysql tables for saving data
-Different activities for different days
-Using SMTP Protocol to send the Itinerary
-Using Git to control the version
-Programming the logic functions for different Buttons

## Slide 5
Front-End Part
Show and Tell
Prototype Design by Axure RP9
Page 1
Page 2
Front-End programming by Javascript & Bootstrap
Programming
Destination：London, United Kingdom

## Slide 6
TeamWork
Show and Tell
We used Git, Slack and Trello to teamwork and we have a private group meeting every week. We also shared our work on the GitLab(Already 10 commits)
Agile！

## Slide 7
Data collecting
Show and Tell
We submitted the application for the API of Skyscanner Flight and the API of Hotel details
Hotel details:
https://developer.bcdtravel.com/apis/hotel-api/#/reference/hotels/getreservationdetails
Flight details:
https://rapidapi.com/skyscanner/api/skyscanner-flight-search
But Skyscanner can only call 10 times a day for an account.